## Slide 1: [Project Name]
Project Gating Presentation
Presented to: [Audience Name]
Presenter: [Your Name]
Date: YYYY-MM
Notes: This template is just a suggestion and a time-saving tool. It can be extended or changed as much as you desire. Tables, charts and graphs are expected additions.
Delete all italicized text before using, including this note.

## Slide 2: Decision Required
The purpose of the presentation is to seek approval to move [Project Name] through:
  Gate 2 – Approach
Review issues:
  Validation of the wisdom and feasibility of the proposed approach to the project
Notes: For projects requiring capital funding, this presentation would be given twice: once to departmental decision-makers and then again to the Business Advisory Committee for funding consideration.

## Slide 3: Business Needs and Outcomes
Summarize what was presented for the previous gate
Add slides from the earlier presentations if you want to update or reinforce some section

## Slide 4: Evaluation Criteria
Define the evaluation criteria that will be used for screening and analysis of the options and will ultimately determine an overall recommendation.

## Slide 5: Possible Options
Include all options, indicating whether they are viable or not
Include the status quo

## Slide 6: Viable Option Analysis
Go through each viable option (usually one option per slide) and discuss the pros/cons, cost/benefit, total cost of ownership, policy considerations, risk, etc…

## Slide 7: Comparison Summary
Present the viable options (including the status quo option used as the baseline) and compare them against a standardized set of criteria (financial and non-financial). It may be preferable to organize the comparison in a table format.

## Slide 8: Preferred Option
Describe your recommended best option
Include deciding factors
Address any risks, cons and assumptions brought up earlier

## Slide 9: Estimates to Next Gate
Describe the work that needs to be done before the next decision gate (typically, Gate 3 – Business Case)
This might include consultancy fees, Request for Information (RFI) or Request for Quote (RFQ)
 | Estimate (+/- 10%)
Cost | $
Staff Effort | hours
Duration | weeks

## Slide 10: Key Decision for Gate 2 – Approach
Is the approach taken wise and feasible?
Will the approach attain the outcomes?
Is the approach aligned with strategy and policy?
Will be result of approach be sustainable?
Decision Point:
  Proceed to next gate?
  Come back with changes?
  Defer indefinitely?